Guide 3. APT Project Final Report

Capstone Subject

1. Final Report – APT Project

The objective of this report is to describe the most relevant aspects of your APT Project. It is important to justify the decisions made throughout the process. Below, you’ll find several sections that you must complete with the requested information, reflecting the summary and key results of your APT Project.

| Project Name | AgroPrecios Chile |
| --- | --- |
| Area(s) of Performance | - Software Development - Databases - Artificial Intelligence and Data Analytics - Project Management - Big Data |
| Competencies | - Manage the configuration of environments, application services, and databases in a business context to ensure system operability and continuity according to industry standards. - Develop a software solution using techniques that systematize the development and maintenance process, ensuring goal achievement. - Build data models that support organizational requirements based on a defined and scalable design. - Design the architectural model of a systemic solution that supports business processes according to organizational needs and industry standards. - Implement integrated systemic solutions to automate and optimize business processes in line with organizational requirements. - Manage IT projects, providing decision-making alternatives based on organizational needs. - Develop the transformation of large volumes of data to generate information and knowledge that supports decision-making and process improvement within the organization. |

| Contents of the final report |  |
| --- | --- |
| 1. Relevance of the APT project | In Chile, the prices of fruits and vegetables show high variability depending on the season, region, and point of sale. This dispersion and lack of transparency make it difficult for farmers, traders, and consumers to access clear information. Reports from ODEPA and INE indicate that products such as potatoes and tomatoes experience fluctuations of up to 50% in short periods. The FAO has highlighted that limited access to information reduces competitiveness and can affect food security. The project aims to centralize this information in a digital platform that allows users to visualize prices by region, supplier, and product type, while also including a predictive model to anticipate national market trends. Although the initial focus is on the Chilean market, the design also considers the potential to expand into Latin America. |
| 2. Objectives | - Integrate and normalize the historical ODEPA dataset into a PostgreSQL database. - Design an interactive georeferenced map with dynamic filters (product, date, region). - Develop a price prediction module with machine learning models. - Implement a data visualization system with RESTful APIs. - Guarantee performance with response times less than 3 seconds. - > Validation Objectives (Measurable KPIs): - KPI 1 - Perceived Usefulness: At least 80% of users consider the platform useful for decision-making - KPI 2 - Usability: SUS score greater than 70/100 for ease of use - KPI 3 - Trust in Predictions: 75% of users trust the generated predictions - KPI 4 - Intention to Use: 70% of users would indicate using the platform weekly |
| 3. Methodology | The APT Project was developed using the Agile Scrum methodology, which structures work in short, adaptive iterations. This approach ensures continuous delivery of functional progress, promotes ongoing feedback, facilitates task prioritization, and helps achieve project objectives effectively. |
| 4. Development | #### Development Stages: Research and Analysis Phase - Data source collection and validation. - User requirements analysis and identification of SME exporters’ needs. - Literature review and benchmarking of similar solutions. Development Phase - Backend: Implemented in Python (Django/Flask) for data management and service handling. - Database: Designed and built in PostgreSQL, with ETL processes for integrating external data. - Frontend: Developed in React.js, featuring interactive maps, filters, and dashboards. - Predictive Model: Trained and validated using machine learning (scikit-learn, Prophet, TensorFlow/Keras) to forecast export prices. - Advanced Predictive Architecture: Implementation of 10 specialized XGBoost models by product/region/unit, with an automatic routing system. - Advanced Feature Engineering: Normalization system that unifies 15+ commercial unit formats through:** - - **categoria_unidad: Standardized values (per_kilo, per_unit, per_box)** - - **factor_inferido: Numerical conversion factor (e.g., "3 kilos" → 3)** - - **precio_normalizado: Comparable base price per unit/kilo** Validation and Evaluation Phase - Functionality and performance testing (response time < 5 seconds, data availability ≥ 90%). - User testing with agro-export SMEs to validate usability and utility. - Adjustments and improvements based on received feedback. - User Validation: Survey of 18 sector actors. Results: 85% perceived usefulness, SUS 78/100 (Good), 82% trust in predictions, 78% weekly usage intention. All KPIs exceeded the established targets. During development, the main facilitators included clear team organization, division of roles (frontend, backend, predictive model), the use of GitHub for coordination, and an updated Gantt chart to keep track of tasks. The main challenges were the initial lack of clarity on where to start, team coordination, and the complexity of cleaning and loading the large dataset. To overcome these issues, the work plan was reorganized, the dataset volume was reduced to improve performance, and the user authentication system was discarded to focus on the project’s core functionalities. |
| 5. Evidence | The main evidence of progress includes: - Database design implemented in PostgreSQL. - Functional backend prototype developed in Django. - Link git - First predictive model trained with historical data to estimate export prices. - Implemented Predictive System: Specialized XGBoost models. Training notebooks, deployment scripts, and integrated prediction API. - Feature Engineering System: Unit normalization pipeline that processes different formats. - Validation Evidence: Survey results from 18 users, exceeded KPIs, applied Google Forms. These deliverables demonstrate the technical progress and support the achievement of initial objectives. To ensure quality, cross-validation methodologies were applied to evaluate the predictive model, and the entire process was documented in GitHub, guaranteeing traceability and technical consistency. |
| 6. Professional Interests and Projections | As a group, developing the APT Project has helped us better understand which areas of computer science we are most passionate about and where our strengths lie. By dividing tasks among frontend, backend, and predictive model development, each member could focus on what motivated them the most and reinforce their learning. Overall, this project confirmed our interest in software development and data analysis, while highlighting the importance of combining technical skills with effective teamwork and organization. We now see our professional future within the fields of application development, data management and analytics, and artificial intelligence. We aim to continue learning tools that enhance data-driven decision-making and to keep improving our collaborative work skills. This project gave us a clearer vision of how to apply what we’ve learned in real contexts and how to direct our professional careers moving forward. |